CETIE AI Configurator — Macro Feature Sheet

POC Quotation Reference  ·  v1.0  ·  March 2025

| Priority P0 = Critical, P1 = Important, P2 = Nice-to-have, P3 = Out of scope | Effort XS < 1d · S = 1d · M = 2-3d · L = 4-5d · XL > 5d | Status Done = implemented in POC · Planned = next version | Back = backend · Front = frontend · ✓ = component involved | Days = estimated person-days per feature for experienced developer |
| --- | --- | --- | --- | --- |

# 1. Backend Features

All backend logic resides in poc/app.py and poc/rag.py. No external database — all persistence is file-based for the POC.

| # | Feature / Module | Priority | Status | Back | Front | Effort | Days (est.) | Description / Scope |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A — Core AI & Configuration Engine |  |  |  |  |  |  |  |  |
| A-01 | LLM Request Extraction | P0 | Done | ✓ | – | M | 3 | Parse free-text customer request into structured fields (product type, power, IP, sector, qty) using Claude. Prompt engineering with strict JSON schema and clarification question capability. |
| A-02 | Configuration Generation | P0 | Done | ✓ | – | L | 5 | Select optimal enclosure + BoM from real CETIE catalogues. Generate justifications per component. Estimate wiring hours (Math.ceil) and automation hours. Output validated JSON. |
| A-03 | SSE Streaming Response | P0 | Done | ✓ | – | M | 3 | Stream LLM output via Server-Sent Events (Flask generator). Client renders partial results in real time as JSON chunks arrive. Handles connection lifecycle and error events. |
| A-04 | Robust JSON Parsing | P0 | Done | ✓ | – | S | 1 | 5-layer fallback: direct parse → json-repair → regex extraction → schema relaxation → structured error. Handles LLM output with embedded newlines, escaped quotes, partial streams. |
| A-05 | Clarification Questions | P1 | Done | ✓ | – | S | 1 | If critical fields are missing from the request, Claude returns structured clarification questions ({question, why_needed}). Displayed to user before or alongside partial configuration. |
| B — Semantic Project Search |  |  |  |  |  |  |  |  |
| B-01 | ChromaDB Vector Store Setup | P0 | Done | ✓ | – | M | 2 | PersistentClient local ChromaDB. Collection cetie_projects stores embeddings, text, and metadata for historical CETIE projects. Portable (ships with application zip). |
| B-02 | OpenAI Embedding Integration | P0 | Done | ✓ | – | S | 1 | Customer request embedded via text-embedding-3-small (1536 dims). Cosine similarity search returns top-10 nearest historical projects. |
| B-03 | Similar Project Retrieval | P0 | Done | ✓ | – | S | 1 | Query result formatted as list of {title, sector, solution, wiring_hours, automation_hours, similarity_score}. Injected into LLM prompt as context and returned to frontend for display. |
| B-04 | Historical Data Indexing | P1 | Done | ✓ | – | M | 2 | parse_excel.py + rag.py pipeline: parse source Excel files → flat JSON → generate embeddings → upsert into ChromaDB. One-time setup; re-run to add new projects. |
| C — Prompt Engineering & Learning Engine |  |  |  |  |  |  |  |  |
| C-01 | Feedback API | P0 | Done | ✓ | – | S | 1 | POST /api/feedback: receives {request, config_summary, rating, correction}. Assigns UUID, timestamps, appends to data/feedback.json. Returns {id, status}. |
| C-02 | Learned Rules API | P0 | Done | ✓ | – | S | 1 | GET /api/rules, PATCH /api/rules/:id (toggle active), DELETE /api/rules/:id. CRUD over data/learned_rules.json. |
| C-03 | Prompt Injection Learning | P0 | Done | ✓ | – | M | 2 | get_learned_rules() and get_relevant_feedback() called on every /api/configure request. Active rules and recent corrections injected as system context. No fine-tuning required. |
| C-04 | Component Catalogue Loading | P0 | Done | ✓ | – | S | 1 | BDD_Blocs.json (2,661 items) and BDD_Armoires.json (151 items) loaded at Flask startup. Passed as context subset to LLM. Prevents hallucinated component references. |
| D — Environment & Infrastructure |  |  |  |  |  |  |  |  |
| D-01 | Environment Configuration | P0 | Done | ✓ | – | XS | 0.5 | Force-overwrite .env loader (os.environ[k] = v, not setdefault). Prevents empty-string keys blocking API key injection on some shells. |
| D-02 | Flask Application Server | P0 | Done | ✓ | – | XS | 0.5 | Flask dev server on port 5050. Single-threaded, local use. CORS not required (same-origin). Requirements.txt with pinned dependencies. |

# 2. Frontend Features

All frontend code resides in poc/templates/index.html (Jinja2 template). Vanilla JS + CSS — no external JS framework. Served directly by Flask.

| # | Feature / Module | Priority | Status | Back | Front | Effort | Days (est.) | Description / Scope |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| E — Core UI & Configuration Display |  |  |  |  |  |  |  |  |
| E-01 | Single-Page App Structure | P0 | Done | – | ✓ | M | 3 | Flask Jinja2 template serving all frontend in index.html. Dark navy theme, CSS variables, responsive layout. No framework — Vanilla JS + CSS. |
| E-02 | Configuration Request Form | P0 | Done | – | ✓ | S | 1 | Textarea for customer request, Generate button, loading state with spinner and streaming status message. Disables button during active stream. |
| E-03 | SSE Consumer & Live Render | P0 | Done | – | ✓ | L | 4 | EventSource connected to /api/configure. Parses partial JSON chunks, assembles buffer. Renders enclosure card, blocks table, hour estimates incrementally as data arrives. |
| E-04 | Enclosure Result Card | P0 | Done | – | ✓ | S | 1 | Displays selected enclosure: reference, manufacturer, IP rating, dimensions, price, justification. Styled card with accent border. |
| E-05 | Scrollable BoM Table | P0 | Done | – | ✓ | M | 2 | Fixed-height (420px) scrollable component table. Sticky header. Columns: Reference, Description, Justification, Qty, Unit Price. Custom scrollbar styled to match theme. |
| E-06 | Hour Estimate Display | P0 | Done | – | ✓ | XS | 0.5 | Wiring hours (Math.ceil) and automation hours displayed as stat blocks. Automation hours block hidden when value is 0. |
| E-07 | Clarification Questions UI | P1 | Done | – | ✓ | S | 1 | If LLM returns clarification questions, display them in a highlighted section above the configuration results. Each question shows rationale. |
| F — Right-Side Drawer System |  |  |  |  |  |  |  |  |
| F-01 | Drawer Strip Navigation | P1 | Done | – | ✓ | M | 2 | Fixed right-edge strip (60px) with three tab buttons: Context, Feedback, Rules. Click to toggle drawer open/close. CSS slide-in animation with backdrop overlay. |
| F-02 | Context Tab — Similar Projects | P1 | Done | ✓ | ✓ | M | 2 | Calls /api/configure context from SSE response. Renders up to 10 past project cards with similarity score badge (green ≥85%, orange ≥65%, grey below), sector, solution, wiring hours. |
| F-03 | Feedback Tab — Rating Form | P1 | Done | ✓ | ✓ | M | 2 | Two-state UI: Looks Good (sends positive rating, shows confirmation toast, auto-closes drawer after 1.6s) and Needs Correction (shows textarea, submits correction text to /api/feedback). |
| F-04 | Rules Tab — Learned Rules | P1 | Done | ✓ | ✓ | M | 2 | Fetches /api/rules on drawer open. Lists all rules with toggle (active/inactive) and delete button. Changes persist via PATCH/DELETE API calls. |
| G — Internationalisation (i18n) |  |  |  |  |  |  |  |  |
| G-01 | EN / FR Language Toggle | P1 | Done | – | ✓ | M | 2 | Top navbar language switch button. setLang() updates all static DOM labels and re-renders dynamic results from cached _lastData object. No page reload. Full coverage including drawer labels, table headers, status messages. |
| H — UX & Polish |  |  |  |  |  |  |  |  |
| H-01 | Loading & Streaming States | P1 | Done | – | ✓ | S | 1 | Spinner overlay during API call. Dynamic streaming status text shows progress phases. Error toast on failure. |
| H-02 | Feedback Confirmation Toast | P1 | Done | – | ✓ | XS | 0.5 | 'Configuration saved' confirmation visible above feedback buttons (outside hidden form pane). Auto-dismiss after 1.6s with drawer close. |

# 3. Effort Summary

| Module | Status | Backend (days) | Frontend (days) | Total (days) | Notes |
| --- | --- | --- | --- | --- | --- |
| A — Core AI & Configuration Engine | Done | 13 | 0 | 13 |  |
| B — Semantic Project Search | Done | 6 | 0 | 6 |  |
| C — Prompt Engineering & Learning Engine | Done | 5 | 0 | 5 |  |
| D — Environment & Infrastructure | Done | 1 | 0 | 1 |  |
| E — Core UI & Configuration Display | Done | 0 | 11.5 | 11.5 |  |
| F — Right-Side Drawer System | Done | 6 | 8 | 14 |  |
| G — Internationalisation | Done | 0 | 2 | 2 |  |
| H — UX & Polish | Done | 0 | 1.5 | 1.5 |  |
| TOTAL (POC) |  | 31 | 23 | 54 | Estimated person-days for POC scope (as built) |

## 3.1 Scope Included in POC Estimate

✓  Configuration generation engine (LLM prompt design, streaming, JSON parsing)

✓  Semantic project search (ChromaDB vector store, OpenAI embeddings, top-10 retrieval)

✓  Full web interface: request form, results display, scrollable BoM table, hour estimates

✓  Right-side drawer with Context, Feedback, and Rules tabs

✓  EN/FR internationalisation with full dynamic re-render

✓  Feedback & learning engine (feedback.json, learned_rules.json, prompt injection)

✓  Component catalogue integration (2,661 blocks + 151 enclosures from Excel)

✓  Clarification questions flow

## 3.2 Out of Scope for POC (Planned for Production Version)

—  User authentication and multi-user session management

—  PDF / Word quote export

—  ERP / CRM integration (SAP, Sage, Salesforce, etc.)

—  Cloud deployment (Docker, AWS/Azure, Nginx + Gunicorn)

—  Automated test suite (unit + integration)

—  Catalogue live sync from ERP

—  Approval workflow (engineer → manager sign-off)

—  Role-based rule management (admin vs. engineer)